**Task sheet**

| **Task** | **Start time** | **Finish time** | **Implemented by** | **Evaluation(%)** |
| --- | --- | --- | --- | --- |
| **Feasibility study phase** |  |  |  |  |
| Read and analyze the project | 03/06/2022 | 03/06/2022 | Nguyen Van Hoang | 25 |
| Read and analyze the project | 03/06/2022 | 03/06/2022 | Nguyen Van Phuoc | 15 |
| Read and analyze the project | 03/06/2022 | 03/06/2022 | Nguyen Duc Nhat Anh | 25 |
| Read and analyze the project | 03/06/2022 | 03/06/2022 | Nguyen The Dai | 20 |
| Read and analyze the project | 03/06/2022 | 03/06/2022 | Luu Trinh Quyen | 15 |
| **Requirement Analysis phase** |  |  |  |  |
| plan build | 05/06/2022 | 06/06/2022 | Nguyen Van Hoang | 30 |
| Contribute opinions | 05/06/2022 | 06/06/2022 | Nguyen Van Phuoc | 15 |
| Contribute opinions | 05/06/2022 | 06/06/2022 | Nguyen Duc Nhat Anh | 25 |
| Contribute opinions | 05/06/2022 | 06/06/2022 | Nguyen The Dai | 15 |
| Contribute opinions | 05/06/2022 | 06/06/2022 | Luu Trinh Quyen | 15 |
| **Design phase** |  |  |  |  |
| create site map | 05/06/2022 | 05/06/2022 | Nguyen Van Hoang | 4% |
| create database | 06/06/2022 | 06/06/2022 | Nguyen Duc Nhat Anh | 5% |
| header design | 06/06/2022 | 15/06/2022 | Nguyen Duc Nhat Anh | 3% |
| footer design | 06/06/2022 | 15/06/2022 | Nguyen Van Phuoc | 3% |
| homepage design | 06/06/2022 | 15/06/2022 | Nguyen Van Hoang | 3% |
| design a page that shows all products | 06/06/2022 | 15/06/2022 | Luu Trinh Quyen | 3% |
| product detail display page design | 06/06/2022 | 15/06/2022 | Nguyen The Dai | 3% |
| create ERD | 08/06/2022 | 09/06/2022 | Nguyen Van Phuoc | 3% |
| homepage redesign | 16/06/2022 | 17/06/2022 | Nguyen Van Hoang | 3% |
| redesign the header | 16/06/2022 | 18/06/2022 | Nguyen The Dai | 2% |
| add search function for header | 16/06/2022 | 18/06/2022 | Nguyen Duc Nhat Anh | 3% |
| redesign the fooder | 18/06/2022 | 19/06/2022 | Luu Trinh Quyen | 4% |
| product detail page redesign | 18/06/2022 | 19/06/2022 | Nguyen Van Hoang | 3% |
| add pagination to the page showing all products | 19/06/2022 | 20/06/2022 | Nguyen Duc Nhat Anh | 4% |
| contact page design | 19/06/2022 | 20/06/2022 | Nguyen The Dai | 4% |
| edit ERD | 18/06/2022 | 18/06/2022 | Nguyen Van Phuoc | 3% |
| add feature for header | 22/06/2022 | 22/06/2022 | Nguyen The Dai | 3% |
| create features for the home page | 19/06/2022 | 20/06/2022 | Nguyen Van Hoang | 4% |
| create features for the product detail page | 20/06/2022 | 21/06/2022 | Nguyen Van Hoang | 4% |
| fix the database | 21/06/2022 | 22/06/2022 | Nguyen Duc Nhat Anh | 5% |
| brand page design | 21/06/2022 | 22/06/2022 | Nguyen Van Hoang | 3% |
| create features for the contact page | 23/06/2022 | 24/06/2022 | Nguyen The Dai | 4% |
| upgrade database | 23/06/2022 | 24/06/2022 | Nguyen Duc Nhat Anh | 3% |
| edit ERD | 24/06/2022 | 24/06/2022 | Nguyen Van Phuoc | 2% |
| edit site map | 22/06/2022 | 22/06/2022 | Luu Trinh Quyen | 4% |
| add features to the brand page | 23/06/2022 | 23/06/2022 | Nguyen Van Hoang | 4% |
| create admin page(list , add ,edit , delete ,contact,) | 25/06/2022 | 01/07/2022 | Nguyen Van Hoang | 7% |
| product comparison page design | 27/06/2022 | 01/07/2022 | Nguyen Duc Nhat Anh | 4% |
| **Testing phase** |  |  |  |  |
| fix product display error | 24/06/2022 | 25/06/2022 | Nguyen Van Hoang | 30% |
| edit the local page web | 25/06/2022 | 27/06/2022 | Nguyen The Dai | 20% |
| fix comparison page error | 29/06/2022 | 30/06/2022 | Nguyen Duc Nhat Anh | 50% |
| **Deployment phase** |  |  |  |  |
| submit presentation slides | 25/06/2022 | 27/06/2022 | Nguyen The Dai | 20% |
| submit a web demo video | 26/06/2022 | 26/06/2022 | Nguyen Duc Nhat Anh | 40% |
| Submit project doc | 28/06/2022 | 01/07/2022 | Nguyen The Dai | 30% |
| submit web installation documentation | 27/06/2022 | 28/06/2022 | Nguyen The Dai | 10% |